# Coffee Rater — Technical Solution Design

Oct 16, 2026 · @William

## Summary

Build Coffee Rater once in React Native with Expo and TypeScript, develop and test it on Android first, and ship iOS from the same code via cloud builds. The backend is Supabase (Postgres with PostGIS, Auth, Storage, Edge Functions), with Google Maps and Google Places for cafe data.

One research finding changes the brief's premise: in Australia, iOS carries about 63% of mobile web traffic against Android's 37% (StatCounter, September 2026). Android-first is still right for development, because that is the device you own. But iOS is the larger market, so it cannot be an afterthought; that alone makes a cross-platform build the sensible choice.

This document turns the product design doc into a buildable plan for Phase 1. Decisions at a glance:

Status: React Native with Expo was confirmed as the platform on 16 October 2026. The Android, iOS and Flutter comparison below stays as the record of why.

| Area | Decision |
| --- | --- |
| Platform | Cross-platform; Android-first for development and beta, iOS from the same codebase before public launch |
| App framework | Expo (React Native) + TypeScript, Expo Router |
| Backend | Supabase: Postgres + PostGIS, Auth, Storage, Edge Functions |
| Maps and places | Google Maps SDK via react-native-maps; Places API (New) called only from an Edge Function |
| Testing | TDD on scoring and data rules; Jest, React Native Testing Library, pgTAP |
| Code and CI | GitHub, GitHub Actions for checks, EAS Build for app binaries |

## Requirements and constraints

Phase 1 is a map-and-forms app with a scoring engine behind it; nothing in it needs deep device access beyond maps, location and the camera. That is what decides the platform question below.

### What Phase 1 needs technically

| Product feature (from the design doc) | Technical need |
| --- | --- |
| Map home with four metric tabs, score-labelled pins, clusters with best score, faded low scores, grey "Rate first" dots | Native Google Map with custom marker views and clustering; geo query "cafes in this viewport" |
| Cafe page: four score tiles, what to order, beans, median price, reviews | Aggregated scores per metric and per drink; medians; filtered, paged review lists |
| Review wizard, under 30 seconds, drafts saved if the app closes | Multi-step form with local draft persistence; half-star rating input |
| Scores: own average and count, weighted toward city average, recency-weighted, hidden until 3 ratings | Server-side scoring (Bayesian average + time decay) computed by a database view |
| Verified visit within about 100 m | Device location at post time; server-side distance check |
| One review per cafe per person per day | Database constraint, not just a UI rule |
| Photo on review | Camera/gallery access, image compression, object storage |
| Sign-up required, onboarding once, location permission | Auth (email plus Google and Apple sign-in), permission flows |
| Cafes from Google, Google rating greyed until 3 ratings | Places API (New); store only place IDs long-term; cache details briefly; show attribution |
| Saved list | Per-user saved cafes |

### Constraints

- One developer, one Android phone, no Mac. Everything must build, run and be tested on Windows or Linux plus an Android device.

- iOS matters commercially. About 63% of Australian mobile traffic is iOS, so iOS must ship from the same code without a Mac.

- Code lives on GitHub.

- Low running cost until there is a community; free tiers where possible.

- Google Places terms: place IDs may be stored indefinitely; other Places content only cached briefly; attribution shown wherever it appears.

- Out of scope for Phase 1 (from the design doc): advanced moderation tools, owner tools, list view, busy-hours chart, chai and matcha.

## Platform analysis

Decision: a cross-platform app, developed and beta-tested on Android, with iOS built in the cloud from the same code. Coffee Rater would not meaningfully benefit from native code, and a native-only route would either drop most of the Australian market or require a Mac.

### Options compared

| Option | Code bases | iOS build without a Mac | Runs on your Android phone | Fit for Coffee Rater | Verdict |
| --- | --- | --- | --- | --- | --- |
| React Native + Expo (TypeScript) | 1 | Yes: EAS Build compiles and signs iOS in the cloud; TestFlight for testing | Yes: Expo dev build or Expo Go over USB/Wi-Fi | Strong: Google Maps via react-native-maps, camera, location, auth all mature | Recommended |
| Flutter (Dart) | 1 | Only via a cloud CI service with Mac runners (e.g. Codemagic); Flutter's own tooling needs Xcode | Yes | Strong: google_maps_flutter is official; excellent UI control | Strong alternative |
| Kotlin / Compose Multiplatform | 1 shared, some native | No in practice: iOS build needs Xcode on a Mac or Mac CI | Yes, best Android tooling | Good, but maps need native wrappers per platform; smaller ecosystem | Not now |
| Native Android only (Kotlin, Jetpack Compose) | 1 | Not applicable: no iOS app | Yes | Best Android feel, but excludes ~60% of the market | Reject |
| Native Android + native iOS (Kotlin + Swift) | 2 | No: Swift/Xcode needs a Mac | Android only | Double the build and test effort for one developer | Reject |
| PWA (installable web app) | 1 | Not needed | In the browser | Weak: no store presence, iOS limits on push and background, map gestures feel less native | Reject; keep as a later web companion |
| Capacitor / Ionic (web app in a native shell) | 1 | Cloud build services only | Yes | Map is a web map inside a WebView; pin-heavy map will feel slower | Reject |

### Would a native app be better?

Not for this product. The screens are maps, lists, forms and photos; there is no heavy animation, audio, AR or long-running background work in Phase 1 or 2. Both React Native and Flutter render the real native Google Maps SDK, so the map, the one performance hotspot, behaves like a native app's. The real risk there is too many custom pins, which is solved by clustering and viewport queries, not by going native.

Native would start to pay off only for Phase 3 ideas like the "Are you at...?" prompt, which needs background geofencing. Expo supports geofencing through expo-location and allows custom native modules, so even that does not force a rewrite.

### Why React Native over Flutter

Both would build Coffee Rater well. React Native with Expo wins on the constraints that matter here:

- No Mac for iOS: EAS Build compiles, signs and submits iOS from Windows or Linux as a first-class service. Flutter needs a separate cloud CI with Mac runners.

- One language end to end: TypeScript in the app, the Supabase Edge Functions and the tests.

- Integration fit: Supabase and Google sign-in both publish Expo-specific guides.

Flutter's edge is finer control over custom-drawn UI and very consistent rendering. It stays the fallback if Expo's cloud services ever become a problem, and the rest of this document would still apply with its equivalents.

### Release order

- Develop on the Android phone and emulator.

- Android closed beta on Google Play with the 30 to 50 seed reviewers. New personal Play accounts must run a closed test with at least 12 testers for 14 days before going public (Google Play Help); the seed group doubles as that test.

- iOS beta through TestFlight, built by EAS. Test on a borrowed iPhone and the seed reviewers' phones.

- Public launch on both stores together for the Melbourne launch suburbs.

## Software stack

Chosen stack: Expo SDK 56 or newer with TypeScript on the device, Supabase behind it, Google Maps Platform for cafes. Each layer below lists the pick and the realistic alternative.

### Backend options

The backend choice matters most, because scoring, geo queries and trust rules live there.

| Option | Geo queries (cafes in view) | Scoring (weighted, recency, medians) | Auth and storage | Cost to start | Verdict |
| --- | --- | --- | --- | --- | --- |
| Supabase (managed Postgres) | PostGIS: native distance and bounding-box queries | Plain SQL views and functions; medians built in | Built in: email, Google, Apple; S3-style storage; row-level security | Free tier, then about US$25/month Pro | Recommended |
| Firebase (Firestore) | No native geo; needs geohash workarounds | Aggregates need Cloud Functions and denormalised counters; medians awkward | Built in, very mature | Free tier, pay per read | Alternative if real-time sync becomes central |
| Custom API (Node/NestJS + Postgres on Fly.io or Render) | PostGIS | Full control | Build or buy auth and storage yourself | About US$10 to 30/month | Too much plumbing for one developer now |

Supabase fits because the product's core is relational and numeric: reviews belong to visits, visits to cafes, scores aggregate by metric and drink. It is also open source and plain Postgres, so leaving it later is a database dump, not a rewrite.

### App (device) stack

| Concern | Pick | Alternative or note |
| --- | --- | --- |
| Framework | Expo SDK 56 (React Native 0.85, React 19.2, Hermes v1), or the newest SDK at project start | Flutter (see Platform analysis) |
| Language | TypeScript, strict mode |  |
| Navigation | Expo Router (file-based; tabs Map, Saved, Rate, Profile) |  |
| Map | react-native-maps with the Google provider on both platforms | expo-maps: Expo's own wrapper; evaluate maturity at start |
| Pin clustering | supercluster (cluster counts and best score computed in JS) | react-native-map-clustering |
| Bottom sheet | @gorhom/bottom-sheet (swipeable cafe card, review wizard) |  |
| Server data and caching | TanStack Query over supabase-js |  |
| Local app state | React context (selected metric tab, filters) | Zustand, only if state grows |
| Review drafts | AsyncStorage (simple local storage; survives app close) | react-native-mmkv, only if drafts feel slow |
| Forms and validation | React Hook Form + Zod schemas, shared with Edge Functions |  |
| Location | expo-location (map centre, verified-visit check) |  |
| Photos | expo-image-picker + expo-image-manipulator (resize before upload) + expo-image (display) |  |
| Sign-in | Supabase Auth with email, Google, and Sign in with Apple | Apple requires Sign in with Apple when other social logins are offered on iOS |
| Styling | StyleSheet + a theme token file (metric colours, light and dark) | NativeWind (Tailwind classes) |
| Crash reporting | Sentry (Expo integration) |  |

### Backend (Supabase) stack

| Concern | Pick |
| --- | --- |
| Database | Postgres with PostGIS; schema managed as SQL migrations in the repo |
| Access control | Row-level security on every table; clients never use the service key |
| Scoring | Postgres views compute cafe and drink scores from the reviews: a plain view first, a materialised view only if measured to be slow |
| Business rules | Database constraints (one review per cafe per user per day) plus a submit_review function that checks distance for the verified badge |
| Server code | Supabase Edge Functions (Deno, TypeScript) for Google Places calls and anything needing secrets |
| Files | Supabase Storage bucket for review photos, with size limits and per-user paths |

### Google Maps Platform

- Maps SDK for Android and iOS for the map itself (keys restricted to the app's package name and bundle ID).

- Places API (New) called only from an Edge Function, never from the app, so the key stays secret and calls can be cached and rate-limited.

- Field masks on every request to pay only for the fields used. Store place IDs permanently; treat other Places data as a short-lived cache, per Google's terms.

## Solution architecture

The app holds no business rules that matter for trust: it reads and writes through Supabase, which owns scoring, constraints and access control. Google Places is reached only through an Edge Function, so the API key never ships in the app.

solution architecture · app, Supabase, Google, delivery

The app draws the native Google map directly; every cafe, score and review comes from Supabase over HTTPS with the user's sign-in token. Builds flow from GitHub through Actions and EAS to testers.

### Key flows

- Open the map: the app sends the visible map area to a cafes_in_view database function, which returns cafes with the selected metric's score, count and colour band. Clustering happens on the device.

- Unknown area: if few cafes are stored for the area, the app calls the places-search Edge Function, which queries Places, upserts place IDs and returns grey "Rate first" cafes.

- Post a review: the wizard saves a draft locally at each step, uploads the photo to Storage, then calls submit_review with ratings, drink, tags and the phone's location. The function checks the one-per-day rule, sets the verified badge if within about 100 m, and the scores follow automatically, because a view computes them from the reviews.

- Open a cafe: one query returns the four scores, per-drink scores, median price, top beans and the first page of reviews; Places details (hours, Google rating fallback) come through places-details with short caching.

### Data model (Phase 1)

| Table | Key columns | Notes |
| --- | --- | --- |
| profiles | user id, display name, avatar, created at | One row per Supabase Auth user |
| cafes | id, Google place ID, location (PostGIS point), name, suburb, refreshed at | Place ID is the permanent key; other fields refreshed under Google's terms |
| drinks | id, name, group (espresso, brewed, iced, other), counts toward Coffee | Seeded list; chai and matcha flagged out of the Coffee average |
| reviews | id, user, cafe, visit date, comment, price (AUD), beans, milk, verified, created at | Unique on user + cafe + visit date |
| review_drinks | review, drink, coffee rating | Supports "+ Another drink" in one visit |
| review_ratings | review, metric (food, vibe, work), rating or null | Null means "Didn't try" |
| review_tags | review, metric, tag | Quick tags such as Wifi or Cozy |
| review_photos | review, storage path, width, height | One photo in Phase 1 |
| saved_cafes | user, cafe, saved at | The Saved tab |

Ratings are stored as numbers from 1.0 to 5.0 in 0.5 steps, enforced by a check constraint.

Scores are not stored in tables. A plain database view computes each cafe's scores per metric and per drink from the review data, applying the weighting, recency and 3-rating rules, so there is no recalculation trigger to keep correct. With hundreds of reviews this is fast enough. Add caching, such as a materialised view, only if you can measure that it is needed; that measurement also makes a good story for the project.

## Testing strategy

Use test-driven development for the rules that define the product (scoring, review validation, trust rules) and lighter test-after coverage for screens. The scores are the app's promise to users, so they must be specified by tests before code exists.

### Test layers

| Layer | Tool | What it covers | Runs where | Share of tests |
| --- | --- | --- | --- | --- |
| Unit | Jest | Pure TypeScript: validation schemas, score display rules ("New" under 3 ratings, "Work 4.2 (18)"), half-star input maths, draft save and restore | Laptop, every commit | Most |
| Database | pgTAP on a local Supabase | Scoring views and SQL functions, constraints, row-level security ("user A cannot edit user B's review") | Laptop and CI, local Postgres in Docker | Many |
| Edge Functions | Optional in Phase 1 (Jest on plain TypeScript is enough): Deno test with mocked fetch | Places proxy: field masks, caching, error handling, no key leakage | Laptop and CI | Some |
| Component | React Native Testing Library + Jest | Review wizard steps, metric tabs, score tiles, empty and error states | Laptop and CI | Some |
| Manual | Your Android phone; TestFlight on an iPhone | Map feel, GPS accuracy outdoors, camera, real cafes | Before each beta build | Checklist |

### TDD where it counts

The cycle is red, green, refactor: write one failing test that states a rule, write the least code to pass it, then tidy. Start each rule from the design doc's wording. Example first tests for the scoring function:

- A cafe with 2 Coffee ratings shows no Coffee score; with 3 it does.

- One 5-star review does not outrank a cafe with forty 4.5-star reviews (weighted toward the city average).

- A review from 12 months ago counts less than one from this week.

- "Didn't try" for Food leaves the Food average and count unchanged.

- Chai and matcha ratings are stored but excluded from the Coffee average.

- Half stars are accepted (3.5); 3.3 and 0 are rejected.

- A second review by the same user at the same cafe on the same day is rejected by the database.

- A review posted 80 m from the cafe gets the verified badge; one at 150 m does not.

- Median price ignores a single outlier report.

Keep the scoring formula in one place, a Postgres view tested with pgTAP, so the app never computes a score differently from the server. Shared validation lives in Zod schemas used by both app and Edge Functions, tested once with Jest.

### Where TDD is not worth it

Visual layout, map styling and animation are faster to check by eye on the device. Cover them with a few component tests for behaviour (taps, states), then walk through the main journeys by hand on your phone before each beta build. One automated end-to-end flow (with a tool such as Maestro) is a nice extra later, but it is not needed.

### Test data and environments

- A seed.sql with invented cafes around Fitzroy and Carlton, users and reviews, so tests never depend on live Google data.

- Two environments: local (Docker, for development and tests) and one hosted Supabase project for beta and launch.

- Coverage is a signal, not a gate: aim for 90% or more on scoring and validation code; no target for screens.

## Source control and CI/CD

One private GitHub repository holds the app, the database migrations and the Edge Functions, so a change to a rule and its test land in a single pull request. GitHub Actions runs checks; EAS builds and ships the app binaries.

### Repository layout

coffee-rater/
  app/                  Expo Router screens (map, cafe/[id], saved, rate, profile)
  src/
    components/         UI building blocks (ScoreTile, MetricTabs, StarInput)
    features/           map, cafe, review-wizard, auth, saved
    domain/             pure TypeScript rules and Zod schemas (no React imports)
    lib/                supabase client, query hooks, theme tokens
  supabase/
    migrations/         SQL schema, one file per change
    functions/          Edge Functions (places-search, places-details)
    tests/              pgTAP tests
    seed.sql
  .github/workflows/    CI
  eas.json  app.config.ts  package.json

### Working practices

- Trunk-based with short branches: main is always releasable; each feature on a short-lived branch merged by pull request, even working solo, so CI runs before anything lands.

- Branch protection on main: required status checks, no direct pushes, squash merges.

- GitHub Issues for the backlog, one issue per design-doc feature; link pull requests to issues.

- Dependabot for npm and GitHub Actions updates; secret scanning and push protection turned on.

- Secrets in GitHub Actions secrets and EAS environment variables; never in the repo. The Places API key lives only in Supabase Edge Function secrets.

### Pipelines

| Trigger | Runs | Tool |
| --- | --- | --- |
| Every pull request | Lint (ESLint), format check (Prettier), type check (tsc), Jest unit and component tests | GitHub Actions |
| Every pull request touching supabase/ | Start local Supabase, apply migrations, run pgTAP tests (and Deno tests if added) | GitHub Actions + Supabase CLI |
| Merge to main | Apply migrations to the hosted Supabase project | GitHub Actions + EAS |
| Version tag (v0.3.0) | Production builds for Android and iOS, submitted to Play closed testing and TestFlight | EAS Build + EAS Submit |

GitHub's free plan covers this for a private repository with generous Actions minutes; EAS has a free tier with queued builds, and a paid plan if build waits become painful.

## Development tools

Everything below runs on Windows or Linux; no Mac is needed at any point. Paid items are listed under Accounts and services.

### On the development machine

| Tool | Purpose |
| --- | --- |
| Node.js (current LTS) + npm or pnpm | Runs Expo, Jest, tooling |
| Git + GitHub CLI (gh) | Source control, pull requests from the terminal |
| VS Code | Editor; extensions: ESLint, Prettier, Expo Tools, Deno, PostgreSQL, GitHub Pull Requests |
| Android Studio | Android SDK, platform tools (adb), emulators; JDK 17 bundled |
| Expo CLI (npx expo) | Dev server, local Android builds (npx expo run:android) |
| EAS CLI (eas) | Cloud builds for Android and iOS, submit, updates, workflows |
| Docker Desktop | Runs local Supabase for development and tests |
| Supabase CLI | Local stack, migrations, type generation, Edge Functions, pgTAP runs |
| Deno | Optional: editor support and unit tests for Edge Functions; the Supabase CLI already runs them locally |
| A Postgres client (TablePlus, DBeaver, or the Supabase Studio web UI) | Inspecting data |

### On the Android phone

- Developer options and USB debugging on, for adb.

- An Expo development build of the app (Expo Go is fine for the first weeks, until native modules such as Google Maps keys need a custom build).

### Accounts and services

| Account | Needed for | Cost |
| --- | --- | --- |
| GitHub | Code, Actions, Issues | Free |
| Expo (EAS) | Cloud builds, submit, updates | Free tier; paid plan optional |
| Supabase | Database, auth, storage, functions | Free tier; Pro about US$25/month at launch |
| Google Cloud (Maps Platform) | Maps SDK keys, Places API (New); set budget alerts | Pay per use after free monthly allowances; see Pricing |
| Google Play Console | Android publishing | US$25 once |
| Apple Developer Program | TestFlight and App Store | US$99 a year; needed before iOS beta, not before |
| Sentry | Crash reports | Free tier |

### iOS without a Mac

EAS Build compiles and signs the iOS app in the cloud and EAS Submit sends it to TestFlight; EAS manages certificates. What still needs an iPhone is seeing the app: borrow one, or rely on TestFlight testers from the seed group. App Store screenshots can come from TestFlight devices.

## What Coffee Rater would need beyond the SDD

Both stores have rules for apps with user-generated content. The minimum is:

- A “Report review” action on each review.

- A way to remove reported content. Even a simple admin view in Supabase Studio counts as a process.

- Blocking abusive users. Apple asks for this explicitly.

- Published contact details, plus terms that forbid objectionable content.

On top of that comes the account deletion flow, which also has to delete or anonymise that user’s reviews and photos. It’s maybe a week of extra work. It’s also a good portfolio feature, because it shows you understand trust and compliance.

## Pricing

Building costs close to nothing; running a beta costs about US$25 to 40 a month; after that the Google Places bill, not Supabase, is the cost most likely to surprise you. All prices are in US dollars, as listed on each vendor's pricing page on 16 October 2026; they change, so recheck before committing.

### Fixed and service costs

| Item | Cost (USD) | Needed from | Notes |
| --- | --- | --- | --- |
| GitHub (private repo, Actions) | $0 on the free plan | Day one | Actions minutes are limited on the free plan |
| Supabase Free | $0 | Build phase | 500 MB database; projects pause after a week of inactivity, so not for beta |
| Supabase Pro | from $25/month | Before the closed beta | 8 GB database, 100 GB photo storage, 250 GB transfer, 100,000 monthly users; spend cap on by default |
| Supabase larger server | Small $15, Medium $60, Large $110 per month | If map queries slow | Billed hourly; change any time; Pro's $10 credit covers the smallest paid size |
| Expo EAS Free | $0 | Build phase and beta | 15 Android and 15 iOS builds a month, low-priority queue |
| Expo EAS Starter | $19/month plus usage | If build queues become annoying | $45 build credit a month, high-priority builds |
| Google Play Console | $25 once | Android closed beta | Required for any Play release |
| Apple Developer Program | $99/year | iOS beta (TestFlight) | Not needed until then |
| Sentry | Free tiers | Closed beta | Free-tier limits not checked here |

### Google Maps Platform

The map itself is free on mobile: the Maps SDK for Android and iOS is listed with unlimited use and no charge. The cost is in Places calls, which Google bills per request after a free monthly allowance for each type of call.

| Call | Free per month | Then per 1,000 calls | Used for |
| --- | --- | --- | --- |
| Maps SDK for Android and iOS | Unlimited | No charge | The map on the phone |
| Places Text Search or Nearby Search (Pro) | 5,000 | $32 | Finding cafes in an area the database does not know yet |
| Place Details Essentials | 10,000 | $5 | Basic cafe details |
| Place Details Pro | 5,000 | $17 | Opening hours and richer fields |
| Place Details Photos | 1,000 | $7 | Google photos, if used |
| Autocomplete requests | 10,000 | $2.83 | Search-as-you-type; session use is free |

Prices shown are the first paid tier (10,001 to 100,000 calls a month) and fall at higher volume. Which tier a call lands in depends on the fields requested, so confirm the exact categories when building the Edge Function. New Google Cloud customers get a US$300 trial credit.

The point to remember: every 1,000 Pro search calls beyond the 5,000 free ones costs about $32, so 10,000 extra calls is about $320. A map that searches Google every time someone pans would be the most expensive design possible.

### Expected monthly cost by stage

These are my estimates from the prices above, not quotes.

| Stage | Users | Estimated cost per month | What drives it |
| --- | --- | --- | --- |
| Build (now) | Just you | About $0 | Free tiers everywhere |
| Closed beta and Melbourne launch | 50 to 500 | About $25 to 40, plus $25 once for Play and $99 a year for Apple | Supabase Pro; Google stays inside its free allowances if cafe lists are cached |

### Keeping costs down

- Search Google rarely. Keep every cafe the app has seen in the database and call Places only for areas with no cafes stored yet (see Solution architecture).

- Use field masks so each Places call asks only for the fields the app shows.

- Set limits in Google Cloud: a budget alert and a per-day quota on each Places call type.

- Leave Supabase's spend cap on until real users depend on the app.

- Resize photos on the phone before upload to keep storage and transfer small.

- Watch the bill monthly during the beta, and recheck prices before each phase.

Sources: Supabase pricing, Expo pricing, Google Maps Platform pricing, Google Play closed testing requirements.

## Risks, open questions and next steps

The biggest technical risks are Google's data terms and map performance with many pins; both are cheap to test early.

### Risks

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Google Places terms limit what can be stored (only place IDs indefinitely), yet the map needs cafe locations for geo queries | Map design may breach terms or need rework | Confirm current Maps Platform terms before building the cafe table; store place ID plus refreshed coordinates with a refreshed_at date and a refresh job |
| Places API cost grows with users | Unexpected bills | Edge Function proxy, field masks, caching, Google Cloud budget alerts |
| Map slows with hundreds of custom pins | Poor first impression | Viewport queries, clustering, simple marker views; test early on a mid-range Android phone |
| iOS issues found late, without an iPhone in hand | Launch delay | First TestFlight build by the end of the map milestone, not at launch |
| Play closed-test rule (12 testers, 14 days) | Public Android launch delayed | Start the closed test with seed reviewers as soon as the review flow works |
| Abusive or fake reviews | Untrustworthy scores | Database rules, verified badge, rate limits in submit_review, a Report review action, removal through Supabase Studio, and user blocking (see the compliance section) |

### Open questions

- Which Expo SDK to start on: the newest stable release at project start (SDK 56 at the time of writing).

- Exact scoring constants: prior weight toward the city average, and the recency half-life (for example 6 or 12 months).

- Verified-visit radius: 100 m may fail in dense CBD blocks where GPS drifts; test outdoors.

- Where the Google rating fallback comes from and how long it may be cached under current terms.